## Slide 1
Transitioning to Scrum-Agile at ChadaTech
Louis Richards
CS 250
Feb 2026
Strategic Evaluation of Agile Adoption SNHU Travel Pilot Project

## Slide 2: Why Consider Agile at ChadaTech?
Demand for Faster Value Delivery
Organizations benefit from incremental product releases.
Late Risk Detection in Waterfall
Defects and misalignment often surface near project completion.
Need for Continuous Feedback
Stakeholder engagement improves alignment and reduces uncertainty.
Evolving Client Requirements
Frequent requirement changes increase reword risk.

## Slide 3: Why Consider Agile at ChadaTech?
Demand for Faster Value Delivery
Organizations benefit from incremental product releases.
Need for Continuous Feedback
Stakeholder engagement improves alignment and reduces uncertainty.
Late Risk Detection in Waterfall
Defects and misalignment often surface near project completion.
Evolving Client Requirements
Frequent requirement changes increase rework risk.

## Slide 4: Why Consider Agile at ChadaTech?
Demand for Faster Value Delivery
Organizations benefit from incremental product releases.
Delivering usable increments accelerates time-to-value.
Agile prioritizes high-impact features early.
Iterative delivery improves return on investment visibility.
(McKinsey & Company, 2022; Digital.ai, 2023)
Need for Continuous Feedback
Stakeholder engagement improves alignment and reduces uncertainty.
Frequent inspection supports early course correction.
Sprint Reviews provide structured validation checkpoints.
Ongoing collaboration strengthens stakeholder confidence.
(PMI, 2023)
Late Risk Detection in Waterfall
Defects and misalignment often surface near project completion.
Sequential phase gates delay validation activities.
Testing typically occurs after development phases conclude.
Agile integrates continuous testing within each sprint cycle.
(PMI, 2023; Thesing et al., 2021)
Evolving Client Requirements
Frequent requirement changes increase rework risk.
Traditional upfront planning limits adaptability to shifting priorities.
Agile frameworks enable iterative backlog reprioritization.
Incremental planning reduces long-term change exposure.
(PMI & Agile Alliance, 2021)

## Slide 5: Scrum-Agile Roles
Development Team
Delivers functional product increments each sprint
Cross-functional and self-organizing
Implements prioritized backlog items
Integrates continuous testing within sprints
Produces potentially shippable increments
(Kuhrmann et al., 2022; PMI, 2023)
Scrum Master
Ensures effective implementation of Scrum
Facilitates sprint planning, reviews, and retrospectives
Removes impediments that impact team progress
Protects the team from scope disruption
Promotes continuous improvement
(PMI & Agile Alliance, 2021)
Product Owner
Maximizes product value and prioritizes work
Owns and refines the product backlog
Aligns development with business objectives
Represents stakeholder interests/business priorities
Prioritizes features based on value and risk
(PMI & Agile Alliance, 2021)

## Slide 6: Scrum-Agile Roles
Development Team
Delivers functional product increments each sprint
Cross-functional and self-organizing
Implements prioritized backlog items
Integrates continuous testing within sprints
Produces potentially shippable increments
(PMI & Agile Alliance, 2021; PMI, 2023)
Scrum Master
Ensures effective implementation of Scrum
Facilitates sprint planning, reviews, and retrospectives
Removes impediments that impact team progress
Protects the team from scope disruption
Promotes continuous improvement
(PMI & Agile Alliance, 2021)
Product Owner
Maximizes product value and prioritizes work
Owns and refines the product backlog
Aligns development with business objectives
Represents stakeholder interests/business priorities
Prioritizes features based on value and risk
(PMI & Agile Alliance, 2021)

## Slide 7: How SDLC Phases Function Within an Agile Framework
Testing
Validation occurs throughout the sprint
Continuous testing within development
Defects addressed immediately
Increment reviewed before sprint close
(PMI, 2023; Kuhrmann et al., 2022)
Deployment
Potentially shippable increment delivered
Working functionality demonstrated
Stakeholder feedback gathered
Feedback informs next sprint cycle
In Agile, traditional SDLC phases are executed iteratively within short sprint cycles rather than as a single linear progression (PMI, 2023).
Development
Implementation occurs within the sprint timebox
Cross-functional collaboration
Continuous integration of features
Daily Scrums monitor progress
LOOP
Planning
Sprint Planning defines short-term objectives
Backlog items selected for the sprint
Sprint goal established
Tasks broken into manageable work units

## Slide 8: Why Consider Agile at ChadaTech?
Development
Implementation occurs within the sprint timebox
Cross-functional collaboration
Continuous integration of features
Daily Scrums monitor progress
Planning
Sprint Planning defines short-term objectives
Backlog items selected for the sprint
Sprint goal established
Tasks broken into manageable work units
Testing
Validation occurs throughout the sprint
Continuous testing within development
Defects addressed immediately
Increment reviewed before sprint close
(PMI, 2023; Baxter et al., 2023)
Deployment
Potentially shippable increment delivered
Working functionality demonstrated
Stakeholder feedback gathered
Feedback informs next sprint cycle
In Agile, traditional SDLC phases are executed iteratively within short sprint cycles rather than through a single linear progression (PMI, 2023).

## Slide 9: Traditional SDLC: The Waterfall Approach
Testing
Validation occurs after development
Defects discovered late in lifecycle
Rework impacts schedule and cost
Limited early feedback opportunities
(PMI, 2023; Kuhrmann et al., 2022)
Development
Implementation follows a fixed approved design
Work proceeds sequentially
Changes require formal change control
Limited stakeholder interaction during build
Deployment
Final product released at project completion
Full system delivered at once
Stakeholder validation occurs late
Risk of misalignment discovered near end
Waterfall executes SDLC phases sequentially, often delaying validation and stakeholder feedback until later stages (PMI, 2023).
Planning
Requirements finalized upfront
Scope finalized before development begins
Limited flexibility for mid-project changes
Detailed documentation drives execution

## Slide 10: Why Consider Agile at ChadaTech?
Deployment
Final product released at project completion
Full system delivered at once
Stakeholder validation occurs late
Risk of misalignment discovered near end
Testing
Validation occurs after development
Defects discovered late in lifecycle
Rework impacts schedule and cost
Limited early feedback opportunities
(PMI, 2023; Thesing et al., 2021)
Development
Implementation follows a fixed approved design
Work proceeds sequentially
Changes require formal change control
Limited stakeholder interaction during build
WATERFALL
Waterfall executes SDLC phases sequentially, often delaying validation and stakeholder feedback until later stages (PMI, 2023).
Planning
Requirements finalized upfront
Scope finalized before development begins
Limited flexibility for mid-project changes
Detailed documentation drives execution

## Slide 11: Selecting the Appropriate Development Approach
Time-to-Value Expectations
Delivery Expectations
Long, fixed release cycles align with Waterfall
Early incremental delivery favors Agile
Faster value realization improves return on investment
Risk and Complexity
Project Risk and Complexity
High technical uncertainty benefits from iterative validation
Late defect discovery increases cost exposure
Agile enables incremental risk reduction
(PMI, 2023; McKinsey & Company, 2022)
Stakeholder Involvement
Level of Stakeholder Engagement
Limited availability may align with Waterfall
Continuous collaboration supports Agile success
Frequent feedback reduces misalignment risk
Selecting an approach should align with project uncertainty, stakeholder engagement, and delivery expectations (PMI, 2023).
Requirement Stability
Stability of Requirements
Stable, well-defined scope favors Waterfall
Evolving or uncertain requirements favor Agile
High change frequency increases risk in linear models

## Slide 12: Why Consider Agile at ChadaTech?
Time-to-Value Expectations
Long, fixed release cycles align with Waterfall
Early incremental delivery favors Agile
Incremental delivery accelerates return on investment
Risk and Complexity
High technical uncertainty benefits from iterative validation
Late defect discovery increases cost exposure
Agile enables incremental risk reduction
(PMI, 2023; Thesing et al., 2021,Baxter et al., 2023)
Stakeholder Involvement
Limited stakeholder availability may align with Waterfall
Continuous collaboration supports iterative development
Frequent feedback reduces misalignment risk
Selecting an approach should align with project uncertainty, stakeholder engagement, and delivery expectations (PMI, 2023).
Requirement Stability
Stable, well-defined scope favors Waterfall
Evolving or uncertain requirements favor Agile
High change frequency increases risk in linear models

## Slide 13
Louis Richards
CS 250
Feb 2026
Strategic Evaluation of Agile Adoption SNHU Travel Pilot Project
References
Thesing, T., Feldmann, C., & Burchardt, M. (2021). Agile versus waterfall project
management: Decision model for selecting the appropriate approach to a project.
Project Leadership and Society, 2, 100012. https://doi.org/10.1016/j.plas.2021.100012
Baxter, D., Dacre, N., Dong, H., & Ceylan, S. (2023). Institutional challenges in agile adoption: Evidence from a public sector IT project. Government Information
Quarterly, 40(2), 101858. https://doi.org/10.1016/j.giq.2023.101858
Digital.ai. (2023). 17th annual state of agile report.
Project Management Institute & Agile Alliance. (2021). Agile practice guide. Project
Management Institute.
Project Management Institute. (2023). A guide to the project management body of
knowledge (PMBOK® Guide) (7th ed.). Project Management Institute.